EVENT	LIKLIHOOD	IMPACT	RISK	MITIGATION
Illness	Medium	Mid – Severe	Illness from one or more team members would increase the workload for everyone else and decrease the amount of work done overall.	Contact Morgan and get plenty of rest.
Github mistakes	Medium	Mid – Severe	Mistakes on github / merge conflicts could result in either missing work or extra time taken to resolve conflicts	Commit regularly to your own branch and review pull requests before merging in order to check for conflicts.
Internet Connectivity problems	Low	Mid	Loss of internet connection could result in ability to communicate with team as well as upload work to github. Possible loss of work	Work can be saved locally, other means of communication are available. Contact ISP.
Hardware Problems	Medium	Mid – Severe	Hardware problems could result in loss of work as well as ability to do work.	Contact Morgan right away as well as committing work regularly so that it is saved externally. Make sure to look after your equipment (don’t go browsing all of the dodgy sites).
Code Errors / Bugs (in app and testing)	High	Severe	Could create a non- functioning application. Could create a block and hault progress.	Contact Morgan if blocks are encountered. Discuss with team, research solutions online.
Miscommunication	Low – Medium	Mid – Severe	Time could be wasted if miscommunication leads to confusion as to who is doing what or work is incompatible due to lack of communication within the team	COMMUNICATE. Comment when you need to, make sure commit comments are descriptive.
Not getting everything done in time	Low – Medium	Mid – Severe	There is a risk that not everything will get done. Testing in particular could be as some of it we have yet to cover, similarly other areas are being taught over the project period and could lead to delays as time to take in new information will cut into time to work on the project.	Making sure the workload is equally spread out and anyone struggling with anything asks for help from the team.